Project status Report

# Project Summary

|  |  |  |
| --- | --- | --- |
| Report date | Team Name: | Prepared for: |
| 2 Feb 2024 | Team Tangible Interfaces | Setup/Prep/Planning |

# Status Summary/Completed Activities

Completed Unit 1 Assignment as well as full, in-depth project timeline. Each member began research on respective task (hardware, UI, API).

# Activities in Progress

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| task | % Done | Due date | Person Responsible | notes |
| Setting up Unity | 25% | 3 Feb 2024 | All |  |
| Unity UI Learning | 33% | 4 Feb 2024 | Ian |  |
| Finding APIs | 33% | 4 Feb 2024 | Michael |  |
| Hardware Research | 10% | 10 Feb 2024 | Tony |  |

# ACtivities Planned for Next Week

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Person REsponsible |  |  | notes |
| Architecture Diagram | All |  |  |  |
| UI Diagram | All |  |  |  |
|  |  |  |  |  |

# Risk and issue history

|  |  |  |
| --- | --- | --- |
| issue | Mitigation Plan |  |
| N/A |  |  |
|  |  |  |
|  |  |  |

# Did your team meet with your faculty advisor this week? Yes

# NExt Scheduled Meeting with your advisor 13 FEB 2024