Project status Report

# Project Summary

|  |  |  |
| --- | --- | --- |
| Report date | Team Name: | Prepared for: |
| 1 March 2024 | Team Tangible Interfaces | Assembly/Integration |

# Status Summary/Completed Activities

Ian and Michael have made good progress on the software side; we have a working prototype that can accept keyboard input. Meanwhile, Tony has been designing and modeling an enclosure for the hardware, and some of the parts have come in.

# Activities in Progress

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| task | % Done | Due date | Person Responsible | notes |
| UI work | 65% | 8 March | Ian | Ian has been busy with OS. |
| API Integration | 50% | 8 March | Michael | N/A |
|  |  |  |  |  |

# ACtivities Planned for Next Week

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Person REsponsible |  |  | notes |
| Hardware Assembly | Tony |  |  | Will have to learn Arduino |
| Hardware Integration | Tony |  |  | N/A |
|  |  |  |  |  |

# Risk and issue history

|  |  |  |
| --- | --- | --- |
| issue | Mitigation Plan |  |
| N/A |  |  |
|  |  |  |
|  |  |  |

# Did your team meet with your faculty advisor this week? Yes/No.

# NExt Scheduled Meeting with your advisor 12 March

\*At the end of each week email form to advisor and turn in on canvas.